# Serving in Agile Teams + Collaboration

Week 2 answers one question: how do five or six people build one product without breaking each other's work? You already know what to build (Week 1). Now you learn how a team builds it together.

## Welcome back to the eComMART AI Squad

Day 1 of Sprint 1. The Product Owner has pulled Story 1.1 (check stock before quoting) and Story 2.2 (counter low offers) into the sprint. Everyone starts coding.

- Muhammad writes counter_offer() and assumes the supplier's floor price sits in a config file.

- Abdullah builds the ProductCatalog and stores the floor price inside each product record.

- Nobody writes a test. Nobody asks who is doing what. Both push straight to the main branch at 4 pm.

By 5 pm the agent is countering offers at $65 on an $80 floor. A supplier would lose money on every deal.

Pause and think: None of the code in this story is "bad". So what actually went wrong? Write down two causes before you read on. By the end of this guide you will have names for every one of them, and a fix for each.

## Where we are in the story

| Week | What you did | What changes in Week 2 |
| --- | --- | --- |
| Week 1 | Turned a vague idea into an Epic, 7 user stories, acceptance criteria, and FR/NFR lists | You pick up those stories and plan how a team delivers them |
| Week 2 | Roles, sprint practices, collaboration, Git, AI-ready habits | You learn to work inside Sprint 1 |

No AI model is connected yet. We are building the team habits first, because an agent that makes mistakes needs a team that can catch them fast.

## By the end of Week 2 you can

- Name the three Scrum roles and say what each one owns.

- Explain the purpose of each sprint practice and what comes out of it.

- Break a user story into small, tagged tasks and spot dependencies and blockers.(Canva)

- Follow the Git path from branch to pull request to review to merge, and review a change with a checklist.

- Apply four habits for AI work: run experiments, log failure cases, set measurable success criteria, and keep a human in the loop.

- Produce a mini sprint plan for one AI-related user story.

## Part 1: Working in Agile Teams

An agile team is a small group that owns a result together, not a line of people passing work along. Think of a restaurant kitchen: the head chef decides what is on the menu, the expediter keeps orders flowing, and the line cooks make the food. If every station works alone, the plate arrives cold, even when each cook did a perfect job.

### The three Scrum roles

| Role | Owns | Typical question | eComMART example |
| --- | --- | --- | --- |
| Product Owner (PO) | The what and the why: the product backlog and its order | "Is this the most valuable thing to build next?" | Decides Story 2.2 comes before Story 3.1 because suppliers are losing negotiation time |
| Scrum Master (SM) | The process: helps the team follow Scrum and removes obstacles | "What is slowing the team down?" | Notices work is waiting for review and proposes a limit of 2 cards in review |
| Developers | The how: turning stories into a working, tested increment | "How do we build and prove this works?" | Designs counter_offer(), writes tests, measures reply time |

In Scrum, "Developers" means everyone who does the work to deliver the increment, not only programmers. In our squad that includes the role tags you will see on every task:

| Tag | Focus | eComMART example |
| --- | --- | --- |
| DEV (Ai engineer) | Writes the application code | check_stock(sku) |
| DATA | Prepares and manages data | Product catalog JSON and test data |
| EVAL | Prompts and evaluation: measures how the AI behaves | Counting invented-stock cases |
| QA | Tests that the story meets its acceptance criteria | Floor-price enforcement tests |
| UX | How buyers and suppliers experience the product | Making an RFQ possible in one step |
| SEC | Security and safe handling of secrets | Keeping API keys out of the repository |

These are hats, not walls. A person may wear several hats, and the whole team stays accountable for the result.

### Cross-functional collaboration

A cross-functional team holds all the skills needed to finish a story inside the team: coding, data, evaluation, testing, design, and security. It does not wait in a queue for another department. The payoff is speed and fewer hand-offs where information gets lost.

It also creates dependencies inside the team. If the person building the AI prompt needs the database, the database work must be ready first, or the whole feature stops. Cross-functional does not mean "no dependencies". It means dependencies are visible and handled by people sitting in the same conversation.

Spot the problem: Sam (EVAL) discovers the agent invents stock numbers in 3 of 20 test runs. He messages one developer directly. The developer replies, "I'll look after my other tasks." Nobody tells the Product Owner. What should have happened instead?

Answer: Sam should raise it openly, at the Daily Scrum at the latest. NFR-02 requires 20 of 20 cases with no invented stock, so this is a risk to the Sprint Goal. The PO needs to know to decide whether to reprioritise. A private message keeps the problem in two heads instead of the team's.

### Shared ownership and accountability

Shared ownership means the team owns the Sprint Goal together. A story is not "my part works". It is Done when the whole story works and meets the Definition of Done.

Accountability is not blame. When something goes wrong, a healthy team asks "what in our process let this through?" instead of "who did this?"

| Silo thinking | Shared ownership |
| --- | --- |
| "My function works." | "The story is delivered, not just worked." |
| "QA will catch it." | "We build quality in. QA helps us prove it." |
| "That is not my task." | "What does the Sprint Goal need next?" |
| Hide a problem until the demo. | Raise it at the next Daily Scrum. |
| [DEV] "I finished my function. I am done." | [DEV] "I finished my function. Does QA have the test data they need?" |
| [EVAL] "The AI passed my test. My job is done." | [EVAL] "The AI passed my test. I will log the edge cases for QA to confirm." |

Example: Imagine the agent tells a buyer that 50 units are in stock when there are 3. Blaming "the prompt" misses the point. The team asks: did we have a test for invented stock (NFR-02)? Did anyone review the change? That is accountability that fixes things.

## Part 2: Agile Team Practices

These five practices are the team's rhythm. Each one has a single purpose, a time limit, and a concrete output. Learn the output, and you will never confuse them. Sprint 1 at eComMART is 2 weeks (10 working days).

| Practice | Purpose | Time limit (2-week sprint, typical) | What comes out |
| --- | --- | --- | --- |
| Backlog Refinement | Make upcoming stories clear, sized, and ready | Ongoing, a small slice of each sprint | Stories that meet the Definition of Ready |
| Sprint Planning | Agree what to build and how | Up to about 4 hours | Sprint Goal, Sprint Backlog, task plan |
| Daily Scrum | Sync and adapt the plan for the next 24 hours | 15 minutes | Updated plan, blockers surfaced |
| Sprint Review | Show working product to customer and gather feedback | Up to about 2 hours | Feedback and an updated product backlog |
| Retrospective | Improve how the team works | Up to about 1.5 hours | 1 to 3 concrete improvement actions |

The Scrum Guide sets only maximums, and those are for a one-month sprint (8 hours for Planning, 4 for Review, 3 for the Retrospective). Shorter sprints use proportionally less, so the figures above are common rules of thumb for two weeks.

sprint cycle · 4 events and 1 ongoing activity

Read it left to right: Refinement keeps the backlog ready, Planning starts the sprint, the Daily Scrum repeats every day, and the Review and Retrospective close the sprint before the loop begins again.

### Sprint Planning: choosing the goal and the work

Planning answers three questions: Why is this sprint valuable? What can we finish? How will we do it?

- The PO proposes a goal. For Sprint 1: "Seller Agent checks stock and counters offers safely."

- The team selects stories that fit the goal and its capacity: Story 1.1 (5 pts) plus Story 2.2 (8 pts) is 13 points.

- The team breaks each story into tasks and agrees who will start what.

Pause and think: eComMART's average velocity is 20 points, but the team committed only 13. Why could that be a sensible choice?

One good answer: Velocity is a forecast, not a target. This is the team's first AI-related sprint, the work is uncertain, and people are still learning. Committing slightly under the average leaves room for surprises, such as evaluation work that takes longer than planned.

### Story Sizing: what, why, and how

What it is. Story sizing is the team's shared estimate of how much effort a user story will take. It is expressed in story points, not hours. Points capture effort, complexity, and uncertainty together.

Why it matters. Sizing helps the team make an honest commitment. Without it, teams over-promise and under-deliver. It also surfaces hidden complexity early: a story that feels like a 2 but the team sizes as an 8 is a conversation worth having before coding starts. This is why the eComMART team committed 13 points against a 20-point velocity: the AI work was new and uncertain, so leaving room was the sensible choice.

How: the Fibonacci scale. Most teams use the Fibonacci sequence: 1, 2, 3, 5, 8, 13. The gaps between numbers grow on purpose: the difference between a 5 and an 8 matters; the difference between a 20 and a 21 does not. If a story feels like a 20 or more, it is too big and must be split.

Planning poker. Everyone picks a card and reveals at the same moment. This stops one loud voice anchoring the whole team. When estimates differ widely (say a 2 and an 8), both sides explain their thinking and the team re-estimates together.

eComMART example. Story 1.1 (check stock before quoting) is sized at 5 points: the logic is clear and the data exists. Story 2.2 (counter low offers) is sized at 8 points: it requires reading the catalog, enforcing the floor price, logging decisions, and handling edge cases. Sizing them separately keeps the sprint commitment honest.

### Daily Scrum: a 15-minute plan, not a status report

The Daily Scrum is held at the same time and place every day. It exists so the Developers can inspect progress toward the Sprint Goal and adjust the plan for the next 24 hours. It is not a report to a manager.

A useful update covers three things: what moved us toward the goal, what happens next, and what is in the way.

| Weak update | Strong update |
| --- | --- |
| "Worked on the thing. Will keep going. No blockers." | "Yesterday I finished check_stock(sku). Today I write floor-price tests for counter_offer. I am blocked: I need the supplier floor-price data from the catalog loader." |

The strong update names the work, the next step, and the impediment, so the Scrum Master can act on it the same day. Detailed problem-solving happens after the 15 minutes, with only the people involved.

### Managing dependencies and blockers

A dependency is something you need before you can finish a piece of work. A blocker (also called an impediment) is something that is stopping work right now. Dependencies are predictable. Blockers are the ones that bite when dependencies are ignored.

| Kind of dependency | eComMART example |
| --- | --- |
| Task to task | counter_offer needs the stock count from ProductCatalog |
| Data | Supplier floor prices must exist before the floor-price test can run |
| Decision | The PO must define what counts as an "unusual request" (Story 2.3) |
| Access or tools | The team needs a shared repository before anyone can open a pull request |

Four moves handle most of them:

- See it. Write the dependency on the card and show it on the board.

- Order it. Do the upstream task first, or start it early.

- Reduce it. Use a small stand-in, such as a fake catalog of three SKUs, so downstream work can start while the real data is built.

- Raise it. If you are stuck, say so at the Daily Scrum. Never wait silently.

The board and WIP limits. Our cards move through five lanes: Backlog, To Do, In Progress, In Review, Done. We cap In Progress at 2 cards and In Review at 2 cards. This is a WIP limit (work in progress limit). It forces a team habit that sounds simple and is hard: stop starting, start finishing. When In Review is full, the right move is to review a teammate's work, not to pull another card.

### Backlog Refinement: making stories ready

Refinement is an ongoing activity, not a single event. The PO and Developers look at upcoming stories and ask: Is it clear? Is it small enough? Is it testable? Do we depend on something unfinished?

Typical refinement actions:

- Clarify the story and sharpen its acceptance criteria.

- Split stories that are too large. A story sized at 13 points with vague criteria is a warning sign.

- Size the story in story points (Fibonacci: 1, 2, 3, 5, 8, 13). Many teams use planning poker, where everyone reveals an estimate at the same moment so nobody anchors on the loudest voice.

- Check the Definition of Done: clear acceptance criteria, sized, no open dependency.

### Sprint Review: show working product

The review is a conversation about the product. The team demonstrates Done stories, the PO and stakeholders react, and the product backlog is adjusted.

For Sprint 1, a good review shows Story 2.2 live: a buyer offers $90 and receives an acceptable counter; a buyer offers $70 and the agent never goes below the $80 floor, and logs the decision. Slides about a half-built feature do not count, because partial work earns no credit.

### Retrospective: improving the team

The retrospective is a conversation about the process. It is blameless, and it must end with specific actions the team will really try next sprint.

A simple format is Start / Stop / Continue:

| Start | Stop | Continue |
| --- | --- | --- |
| Writing the floor-price test before the function | Merging without a review | Holding the Daily Scrum at the same time every day |

Review versus retrospective, in one line: the review inspects what we built; the retrospective inspects how we built it.

## Part 3: Effective Collaboration

Practices give a team its rhythm. Collaboration habits keep the work flowing between the meetings. This part covers four skills: slicing work into tasks, handling dependencies and blockers, giving and receiving feedback, and using Git safely.

### Breaking requirements into manageable tasks

A user story says what value we deliver. Tasks say what we will actually do. A good task is small enough to finish in a day or two, has one owner and one role tag, and has an obvious "finished" state.

| Too big or vague | Right-sized |
| --- | --- |
| Build the negotiation feature | [DEV] Write counter_offer(listed, offer, floor, stock) |
| Make sure it works | [QA] Test floor-price enforcement |
| Handle the data | [DEV] ProductCatalog loads JSON |
| Check the AI is good | [EVAL] Test for invented prices and response latency |

Here is how Story 1.1 (check stock before quoting) breaks down:

| Task | Tag |
| --- | --- |
| Write check_stock(sku) | DEV |
| ProductCatalog loads JSON | DEV |
| Test stock availability scenarios | QA |
| Measure reply time and invented-stock cases | EVAL |

The coverage test. Every acceptance criterion needs at least one task that makes it true and one that proves it. If an AC has no matching task, you have found a gap before it becomes a bug.

| Story 1.1 criterion | Which task covers it? |
| --- | --- |
| AC-1: returns the true stock for an SKU in the catalog | check_stock(sku) and ProductCatalog loads JSON (build), stock availability tests (prove) |
| AC-2: does not invent availability when stock is short | Stock availability tests |
| AC-3: no invented stock in 20 of 20 test runs | Measure invented-stock cases (EVAL) |

### Feedback and communication

Good feedback is about the work, not the person. It is specific, kind, and gives the author something they can act on. Below are examples of bad and good feedback at each stage of the sprint.

### At Sprint Planning

The team is deciding which stories to take and how to break them into tasks.

| Bad feedback | Good feedback |
| --- | --- |
| "This story is too vague." | "AC-2 does not say what counts as a valid counter. Can we add a rule before we commit?" |
| "That estimate is wrong." | "I sized this at 8 because the catalog lookup is new. What did others think?" |
| "We always take too much." | "Our last two sprints carried over 2 stories each. Should we drop Story 3.1 and keep a buffer?" |

### At the Daily Scrum

Updates should be short, focused on the Sprint Goal, and honest about blockers.

| Bad feedback | Good feedback |
| --- | --- |
| "Worked on stuff. Fine." | "Yesterday: finished check_stock(). Today: floor-price tests. Blocked: no catalog sample data yet." |
| "You should have done that yesterday." | "That task has been In Progress for 3 days. Can I help unblock you after the standup?" |
| "I'll sort it out privately." | "This touches the Sprint Goal. Let's mention it here so the PO knows." |

### At Backlog Refinement

The team is sharpening upcoming stories before they enter a sprint.

| Bad feedback | Good feedback |
| --- | --- |
| "This story is fine." | "AC-3 says 95% under 5 s. Do we have a test harness that can measure latency? If not, that is a dependency." |
| "Split it somehow." | "If we split at the stock-check boundary, Story A stays at 5 pts and Story B drops to 3. Does that work?" |
| "The acceptance criteria look good." | "Given/When/Then is clear, but there is no measurable criterion. Can we add a number?" |

### At the Sprint Review

The team is demonstrating Done work to the Product Owner and stakeholders.

| Bad feedback | Good feedback |
| --- | --- |
| "It looks okay to me." | "AC-1 passes. AC-2 (floor price) - can you show me the case where the offer is exactly at the floor?" |
| "We almost finished it." | "The feature is not Done yet. What would it take to finish it in the next sprint?" |
| "Great job, everyone." | "The log output is clear. One thing: suppliers said they want the rationale in plain English, not a code string." |

### At the Retrospective

The team is reflecting on the process, not the product or the people.

| Bad feedback | Good feedback |
| --- | --- |
| "Someone kept breaking the build." | "Two builds broke this sprint when untested code was merged directly. Start: require a passing test before merging." |
| "Reviews take too long because people are slow." | "Reviews sat open for more than a day twice. Stop: picking new cards when In Review is full. Start: reviewing first." |
| "Everything was fine." | "Daily Scrum has been sharp. Continue: 15 minutes, same time. Start: adding the blocker to the board card immediately." |

When you receive feedback, assume good intent, ask when something is unclear, and reply to every comment, even if only with "done".

Communication habits that keep a cross-functional team aligned:

- Write decisions where everyone can see them. Put them on the story card, not in a private message.

- Talk when it is urgent or fuzzy. Use a call for ambiguity and the written channel for the decision it produces.

- Keep updates short and concrete. "Done, in review, blocked on X" beats a paragraph.

### Git, pull requests, and code-review awareness

This week is about awareness. You will use Git for real in later weeks, but you need to recognise the flow now because it appears in the Definition of Done: "Code reviewed and merged."

| Term | Plain meaning |
| --- | --- |
| Repository (repo) | The project folder with its full history |
| Commit | A saved snapshot with a short message |
| Branch | A separate line of work, so the stable main branch stays safe |
| Pull request (PR) | A request to merge your branch, with a space for discussion |
| Review | A teammate reads the change, comments, and approves or asks for changes |
| Merge | Joining the approved branch into main |
| Merge conflict | Two people changed the same lines, and a human must decide which to keep |

The path of one change:

- Update: get the latest main.

- Branch: create a branch for one story or task.

- Commit: save small, meaningful steps.

- Push: send the branch to the shared repo.

- Open a PR: explain what changed, link the story, say how you tested.

- Review: a teammate comments; you respond and update.

- Merge: when approved and tests pass.

git pull                                              # 1. latest main
git checkout -b feature/story-2-2-counter-offer       # 2. new branch
git add counter_offer.py test_counter_offer.py
git commit -m "Add counter_offer with floor price check"   # 3. small commit
git push -u origin feature/story-2-2-counter-offer    # 4. share the branch
# 5-7 happen in the PR on your Git hosting site: open, review, merge

A good PR description is short and answers the reviewer's questions before they ask:

## What this changes
Adds counter_offer() so the agent counters low offers without going below the floor.

## Story
Story 2.2 (AC-1, AC-2)

## How I tested
- Offer $90 on a $100 item with an $80 floor: acceptable counter returned
- Offer $70: counter is never below $80, decision is logged

## Please check
- Boundary case: an offer exactly at the floor price

A reviewer's checklist. You do not need to be an expert to review well. Walk through these questions:

- ☐ Does the change do what the story and its acceptance criteria say?

- ☐ Are there tests, including a failure case, and do they pass?

- ☐ Is it readable, with clear names and small functions?

- ☐ Are there any passwords, API keys, or hard-coded settings that should not be here? (SEC)

- ☐ Does it handle unexpected input without crashing?

- ☐ Is the change small enough to review properly in one sitting?

- ☐ For safety rules like the floor price: is the rule enforced in code, not just hoped for?

### Back to Day 1: what really went wrong

Now you can name the causes behind Muhammad and Abdullah's mess:

| What happened | Practice that would have caught it |
| --- | --- |
| Two people assumed different places for the floor price | Refinement and Planning: agree the design and the data before coding |
| Nobody knew who was doing what, or who depended on whom | Tasks with owners and tags; dependencies on the cards |
| No tests were written | Definition of Done requires tests written and passing; a QA task exists |
| Both pushed straight to main | Branch, pull request, and review |
| A below-floor counter reached the demo | Sprint Review against AC-2, plus a reviewer checking the floor rule |

## Part 4: Preparing Teams for AI Delivery

Normal code is predictable: the same input gives the same output. AI behaves differently. The same question can produce different answers, and "works" is rarely a simple yes or no. Four team habits make AI work manageable: experiment, log failures, measure success, and keep a human in the loop.

No model is connected yet, so you will practise these habits on the deterministic functions you build in Weeks 3 to 6 (like counter_offer). When the AI arrives, the habits are already in place.

### Habit 1: Handle experimentation

Week 1 introduced Experiment, Evaluate, Improve. Making that real means each experiment has a question, a measure, and a time limit.

We believe [this change] will [this result], measured by [this metric], and we will know within [time-box].

Example: We believe passing the stock count into counter_offer will cut invented-stock cases to 0 of 20, measured on our 20-case test set, and we will know within 2 days.

When the team does not know how to do something, it runs a spike: a time-boxed investigation whose output is knowledge, not a shippable feature. For example: "Spend half a day finding out how to format the supplier's negotiation log so it can be reviewed easily."

Two mindset rules matter here:

- A failed experiment is still a result. If the idea did not work, you learned something cheaply. Write down what you learned.

- Prototype is not production. A demo that works once is a prototype. Production-ready means it meets the success criteria, repeatedly, with tests.

### Habit 2: Capture failure cases

When the system gets something wrong, write it down immediately in a failure case log. Each entry is a future test: once a failure is fixed, it becomes a permanent check that it never returns.

Here is a sample log for the Seller Agent. These entries are illustrative examples for practice.

| ID | Input | Expected | Actual | Severity | Status |
| --- | --- | --- | --- | --- | --- |
| F-01 | Offer $70 on a $100 item, floor $80 | Counter of $80 or more | Counter of $65 | Critical: breaks NFR-03 | Fixed, test added |
| F-02 | Quote request for an SKU not in the catalog | Say it is unavailable or flag it | Claimed 12 units in stock | Critical: breaks NFR-02 | Open |
| F-03 | Buyer asks for a custom bundle with special terms | Flag to the supplier (FR-05) | Agent offered a discount itself | High | Open |
| F-04 | One reply took 7 s in 20 runs | 95% of runs under 5 s | 19 of 20 runs under 5 s | Low: still meets NFR-01 | Watch |

Think about F-04. Is one slow run a failure? NFR-01 asks for replies under 5 s in 95% of 20 runs, and 19 of 20 is exactly 95%. So it still passes, but the team should watch it. Reading the measure carefully is part of the job.

A simple severity scale keeps the log useful:

| Severity | Meaning |
| --- | --- |
| Critical | Breaks a safety, money, or trust rule (floor price, invented stock) |
| High | Wrong behaviour the supplier or buyer would notice |
| Medium | Annoying or inconsistent, with a workaround |
| Low | Minor, or still within the agreed target |

### Habit 3: Define measurable success criteria

People love saying "the AI should be good". That cannot be tested. Write criteria that two different people would score the same way, and write them before building, so nobody can quietly move the goalposts later.

| Vague wish | Measurable criterion |
| --- | --- |
| "Replies should be fast." | Reply under 5 s in 95% of 20 test runs (NFR-01) |
| "The agent should not make things up." | No invented stock in 20 of 20 test cases (NFR-02) |
| "Negotiation should be safe." | Counter never falls below the supplier floor price (NFR-03) |
| "Suppliers should trust it." | Negotiation decisions and rationale can be reviewed by the supplier (NFR-06) |

Notice two flavours of criteria:

- Hard rules must hold 100% of the time. The floor price is one. If it breaks once, it is a defect.

- Targets accept a small margin. "95% of runs under 5 s" is one.

Know which kind you are writing. It changes how you test and how you react when something fails.

Spot the problem: A team defines success as "the agent's replies look good to us". Three reviewers say "looks fine". Next week a buyer is told 50 units are in stock when there are 3. What was missing?

Answer: A measurable criterion and a test set. "Looks good" is an opinion. NFR-02 turns it into a pass-or-fail check against known catalog data.

### Habit 4: Human validation of AI outcomes

An agent should act on its own for safe, routine tasks and hand over to a person for risky ones. A hard limit that forces that hand-over is a guardrail, and the pattern of keeping a person involved is human-in-the-loop.

| When | Human role | eComMART example |
| --- | --- | --- |
| Before | Set the rules and limits | The supplier sets the floor price |
| During | Approve or take over risky cases | Unusual requests are flagged to the supplier (FR-05) |
| After | Review what the agent did | Supplier reviews negotiation decisions and rationale (NFR-06) |

Watch out for automation bias: we tend to trust fluent, confident answers. A reviewer must check the answer against the source of truth (the catalog, the policy), not against whether it sounds right.

Try it: who decides? For each action, choose agent alone, agent with a log, or human approval:

- Telling a buyer whether SKU-100 is in stock, using the catalog

- Countering a $90 offer on a $100 item with an $80 floor

- Accepting a request for a 40% discount outside the supplier's policy

- Deleting product records from the inventory

Suggested answers: 1) agent alone, because it reads a trusted source. 2) agent with a log, so the supplier can review the rationale later. 3) human approval, because it is outside the rules (AC-4). 4) human approval, because the action is destructive and hard to undo. This is exactly why Week 6 builds safety nets before any AI is connected.

## Part 5: Instructor Demo, User Story to Sprint Execution

In the live session your instructor takes one Week 1 story, Story 2.2: Counter low offers automatically (8 pts), and runs it through a sprint in six steps. This is the richest story on our Sprint 1 board, so it shows every practice from Parts 1 to 4 working together.

Story 2.2: As a supplier, I want low offers countered automatically, so I save negotiation time.

Linked requirements: FR-03, FR-04 (what it does); NFR-01, NFR-03, NFR-06 (how well it does it).

Your job during the demo: do not just watch. At each step, try to predict what comes next, then compare. The prompts below tell you what to look for.

| Step | What happens | Practice on show | Time |
| --- | --- | --- | --- |
| 1 | Refine the story | Backlog Refinement | 6 min |
| 2 | Create tasks and check coverage | Task breakdown | 7 min |
| 3 | Map dependencies and order the work | Dependencies and blockers | 4 min |
| 4 | Move cards on the board and run a Daily Scrum | Board, WIP limits, Daily Scrum | 5 min |
| 5 | Review against the acceptance criteria | Sprint Review | 4 min |
| 6 | Check the Definition of Done | Definition of Done | 4 min |

### Step 1: Refinement

The team reads the story and asks questions until nothing is fuzzy. First, check the Definition of Ready:

| Definition of Ready check | Status for Story 2.2 |
| --- | --- |
| Clear acceptance criteria | Yes: AC-1 to AC-5 are written in Given/When/Then form |
| Sized | Yes: 8 points, the biggest story in the sprint |
| No open dependency | Not yet. It needs the stock count from ProductCatalog (built for Story 1.1) |

Then the team asks the questions that expose hidden assumptions. The "suggested decision" column is a starting point for the demo, and your instructor may choose differently.

| Question | Why it matters | Suggested decision for the demo |
| --- | --- | --- |
| What counts as an "acceptable counter" (AC-1)? | Without a rule, two developers build two behaviours | The counter is between the buyer's offer and the listed price, and never below the floor |
| Where does the floor price come from? | Data location was Muhammad and Abdullah's Day 1 mix-up | Stored with each product in the catalog and read by counter_offer |
| What if the item is out of stock? | AC-3 says stock shapes the counter | Do not invent availability. Say so, and let the supplier decide |
| What is "outside the supported rules" (AC-4)? | Guessing is the failure we want to prevent | Anything the rules do not cover returns a "needs supplier review" result |

Prediction prompt: The story is already an 8. Would you split it? Think about where a natural seam is, then see what your instructor decides. (There is no single right answer. The point is to discuss it before sprint planning.)

### Step 2: Create tasks and check coverage

The four tasks written for Story 2.2 are the starting set. Then the team runs the coverage test from Part 3: does every acceptance criterion have a task that builds it and one that proves it?

| # | Task | Tag | Covers |
| --- | --- | --- | --- |
| 1 | Write counter_offer(listed, offer, floor, stock) | DEV | AC-1, AC-2, AC-3 |
| 2 | Pass stock count into counter_offer | DEV | AC-3 |
| 3 | Test floor-price enforcement | QA | AC-1, AC-2 |
| 4 | Test invented prices and response latency | EVAL | AC-5 (NFR-01) |

Run the test and two gaps appear:

| Gap found | New task | Tag |
| --- | --- | --- |
| AC-2 says the agent "logs the decision", and NFR-06 asks for reviewable rationale. No task does this. | Log each counter decision and its rationale | DEV |
| AC-4 says unsupported requests are flagged instead of guessed. No task does this. | Return a "needs supplier review" result for requests outside the rules (minimal version; the full flagging workflow stays in Story 2.3) | DEV |

This is the payoff of the coverage test. Two missing tasks found in refinement cost minutes. Found at the Sprint Review, they cost the sprint.

Notice the second gap is also a scope decision. The Product Owner draws the line: Story 2.2 only needs the agent to refuse to guess, while Story 2.3 will build the richer flagging experience.

### Step 3: Map dependencies and order the work

Task 2 cannot finish until ProductCatalog can load product data, and the floor-price test (task 3) needs sample data too. Here is a sensible order:

- Build or stub the catalog loader (shared with Story 1.1).

- Write counter_offer with the floor rule.

- Pass the stock count in.

- Write the floor-price tests alongside step 2, not after.

- Add decision logging and the "needs supplier review" result.

- Run the evaluation checks last, on working code.

Reduce the dependency: if the real catalog loader is late, the team uses a three-SKU sample catalog so the counter_offer work does not stall.

Story 2.2 task order · 6 tasks, 1 key dependency

Arrows show what must exist first. The dashed line pairs the floor-price tests with counter_offer, because they are written together rather than after. Evaluation runs last, on working code.

### Step 4: The board and a Daily Scrum

Here is a snapshot of the board on Day 3 of 10. Remember the WIP limit: 2 cards in In Progress and 2 in In Review.

| To Do | In Progress (max 2) | In Review (max 2) | Done |
| --- | --- | --- | --- |
| Pass stock count into counter_offer; Test floor-price enforcement; Log decisions | ProductCatalog loads JSON; Write counter_offer | Write check_stock(sku) | (empty) |

At the Daily Scrum the developer on counter_offer says: "Yesterday I wrote the floor check. Today I add the offer logic. I am blocked: I cannot test the stock count until the catalog loader is merged." The Scrum Master asks the loader's owner to move that card into review today, and the blocker clears in a day instead of lingering.

Prediction prompt: In Progress is full. A developer finishes early. Should they pull a new card? Hint: look at the review lane first.

### Step 5: Review against the acceptance criteria

At the end of the sprint, the team demonstrates the story to the Product Owner. The acceptance criteria are the checklist:

| Criterion | How it is shown | Pass? |
| --- | --- | --- |
| AC-1 Within floor | $100 item, floor $80, buyer offers $90: an acceptable counter, not below $80 |  |
| AC-2 Floor protection | Buyer offers $70: the counter is never below $80 and the decision is logged |  |
| AC-3 Stock-aware | With 3 units in stock, a low offer produces a counter that uses the stock count |  |
| AC-4 Human control | A request outside the rules returns "needs supplier review" |  |
| AC-5 Latency | 20 test runs, with 95% replying within 5 s |  |

A small honesty note: right now counter_offer is plain Python, so AC-5 will pass easily. The criterion matters most later, when an AI model sits in the loop and replies slow down. Writing the test now means it is waiting for that moment.

### Step 6: Check the Definition of Done

A story is Done only when every item is true. Almost done is not done.

- ☐ Code reviewed and merged

- ☐ Tests written and passing

- ☐ Demoed to the Product Owner

Spot the problem: "All five acceptance criteria pass on my laptop, so Story 2.2 is Done." Which Definition of Done items are still unproven?

Answer: Code reviewed and merged, and demoed to the Product Owner. Passing on one machine is a good sign, but the team has not yet confirmed that a second person read the code, that the change is in main, or that the PO has seen it.

## Part 6: In-Session Hands-on Activities

Four timed activities carry most of the hands-on time in the live session. Each one uses eComMART material, ends with something you produce, and comes with a suggested solution to compare against afterwards. Treat each solution as one good answer, not the only one.

| # | Activity | Time | Format | You practise | You produce |
| --- | --- | --- | --- | --- | --- |
| 1 | Sprint 1 kickoff role-play | 15 min | Teams of 4 to 5 | Roles, Sprint Planning, Daily Scrum, Retrospective | A Sprint Goal, a story selection, a blocker response, one Start/Stop/Continue |
| 2 | Slice a story into tasks | 15 min | Pairs | Acceptance criteria, tasks, coverage test, dependencies | A task plan for Story 2.3 |
| 3 | Break the agent | 10 min | Pairs | Failure log, severity, human validation | Four failure log entries |
| 4 | Code review clinic | 10 min | Pairs | Pull request review, reviewer checklist | Three helpful review comments |

### How the activities run (virtual setup)

- Use breakout rooms: teams of 4 to 5 for Activity 1, pairs for Activities 2 to 4.

- Each team works in one shared document or whiteboard, so the instructor can drop in and see progress.

- The instructor shows a countdown timer and gives a 2-minute warning.

- A short debrief in the main room is included in each activity's time.

### Activity 1: Sprint 1 kickoff role-play (15 min)

Goal: Feel how the roles and practices work together by running a compressed Sprint 1.

Roles in each team of 4 to 5: one Product Owner, one Scrum Master, and two or three Developers (one wearing the QA hat and one the EVAL hat).

You are given the product backlog, a team velocity of 20 points, and a 2-week sprint.

| Story | Title | Points |
| --- | --- | --- |
| 1.1 | Check stock before quoting | 5 |
| 1.2 | Answer stock inquiries | 3 |
| 2.1 | Score leads with BANT | 5 |
| 2.2 | Counter low offers automatically | 8 |
| 2.3 | Flag unusual requests | 3 |
| 3.1 | Submit an RFQ in one step | 5 |
| 3.2 | Check RFQ status | 3 |

Steps:

- Sprint Planning (5 min). The PO proposes a Sprint Goal. The team selects stories that fit the goal and the capacity, and says why. Hint: think about which stories need the ProductCatalog.

- Daily Scrum on Day 3 (6 min). The instructor gives each team one blocker card (below). Each Developer gives a strong update: what they did, what is next, and what is in the way. The Scrum Master responds to the blocker out loud.

- Mini retrospective (3 min). The team writes one Start, one Stop, and one Continue.

- Debrief (1 min). Which role felt hardest to play, and why?

Blocker cards (one per team):

| Card | The blocker |
| --- | --- |
| A | The ProductCatalog data is not ready, and the counter_offer tests need it. |
| B | Nobody has defined what counts as an "unusual request". |
| C | Three cards have been waiting in In Review for two days. |
| D | The only person who knows the floor-price data is on leave. |
| E | A teammate says, "We will write the tests at the end." |

Suggested solution (check after you finish):

- Sprint Goal: "Seller Agent checks stock and counters offers safely." Selection: Story 1.1 (5) plus Story 2.2 (8) is 13 points, under the 20-point average, which leaves room for uncertain AI work. Other selections are fine if the team explains the goal, stays near capacity, and respects dependencies.

- Blocker responses:

| Card | A strong response |
| --- | --- |
| A | Use a small sample catalog so work continues, and ask the loader's owner to move that card into review today. |
| B | The PO decides by end of day. Write the rule list on the card so the decision is visible. |
| C | Stop pulling new cards, and review first. The Scrum Master proposes a 24-hour review rule for the retrospective. |
| D | Pair up today to share the knowledge, and write the data location on the card. The Scrum Master checks the plan against the Sprint Goal. |
| E | Point to the Definition of Done: tests written and passing. Add a QA task now and write tests alongside the code. |

### Activity 2: Slice a story into tasks (15 min)

Goal: Turn a story into acceptance criteria and a task plan that passes the coverage test.

Your story: Story 2.3: As a supplier, I want unusual requests flagged to me, so I stay in control. (3 points, Epic E2, linked to FR-05)

Steps:

- Write 3 acceptance criteria (4 min) in Given/When/Then form. At least one must be measurable.

- Write 5 to 6 tasks (6 min). Give each a role tag and say which criterion it covers.

- Run the coverage test (3 min). Does every criterion have a build task and a proof task? Mark one dependency you must handle first.

- Swap (2 min). Trade plans with another pair and give one helpful comment, using the "question plus suggestion" style from Part 3.

Your worksheet:

| # | Task | Tag | Covers |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |

Suggested solution (check after you finish):

| Criterion | Text |
| --- | --- |
| AC-1 | Given a request outside the supported negotiation rules, when the agent processes it, then it flags the request to the supplier instead of guessing. |
| AC-2 | Given a flagged request, when the supplier opens their review list, then the request appears with the buyer's message and the reason it was flagged. |
| AC-3 (measurable) | Given 20 test requests that include unusual ones, when they are processed, then every unusual request is flagged and none is answered by the agent. |

| # | Task | Tag | Covers |
| --- | --- | --- | --- |
| 1 | Agree with the PO what counts as an "unusual request", as a short rule list | DATA | AC-1 |
| 2 | Write a function that marks a request as normal or needs review | DEV | AC-1 |
| 3 | Store flagged requests with the reason, for the supplier's list | DEV | AC-2 |
| 4 | Sketch the supplier review list and decide which fields it shows | UX | AC-2 |
| 5 | Test that normal requests pass through and unusual ones are flagged | QA | AC-1, AC-3 |
| 6 | Measure missed flags on the 20 test requests | EVAL | AC-3 |

- Dependency: Task 1 comes first, because it is a decision dependency. Nothing else can be built until the PO defines "unusual". Task 3 needs somewhere to store data, and databases arrive in Week 5, so a plain list in memory will do for now.

- AI-specific risk: The agent treats an odd request as normal and answers it confidently. Mitigation: measure missed flags (task 6) and keep the rule list in code.

### Activity 3: Break the agent (10 min)

Goal: Practise spotting failures, rating them, and deciding where a human must step in.

No AI model is connected yet, so these are made-up outputs of what a future agent could say. The point is to practise logging them properly now.

Steps:

- For each transcript, decide: is it a failure? Which requirement does it break?

- Give it a severity: Critical, High, Medium, or Low.

- Decide the safeguard: a code guardrail, a human step, or just watching it.

| ID | What happened |
| --- | --- |
| T1 | A buyer asks for 100 units of SKU-204. The catalog shows 12. The agent replies, "Yes, 100 units are available." |
| T2 | A buyer offers $70 on a $100 item with an $80 floor. The agent replies, "We can do $75." |
| T3 | A buyer asks, "Can you ship to Brazil by Friday?" There is no shipping data. The agent replies, "Yes, guaranteed." |
| T4 | In 20 test runs, one reply takes 6.2 s and the other 19 are under 5 s. |

Suggested solution (check after you finish):

| ID | Failure? | Breaks | Severity | Safeguard |
| --- | --- | --- | --- | --- |
| T1 | Yes | NFR-02 (no invented stock) | Critical | Read stock only from the catalog, and test with 20 cases |
| T2 | Yes | NFR-03 (never below floor), FR-04 | Critical | Enforce the floor in code, not in the prompt, and log the decision |
| T3 | Yes | FR-05 (flag unusual requests) | High | The agent has no data, so it must hand the request to the supplier |
| T4 | No | NFR-01 (95% of 20 runs under 5 s) | Low | Watch it. 19 of 20 is exactly 95%, so it still meets the target |

Debrief question: Which of these four would a quick "looks fine" review have missed, and what would have caught it?

### Activity 4: Code review clinic (10 min)

Goal: Review a pull request the way a teammate would, and write comments that help.

You do not need to know Python. Read the logic like plain English. This is a draft change to counter_offer for Story 2.2, with this pull request description: "Fixed stuff. Works on my machine."

API_KEY = "sk-live-12345"   # a fake example key

def counter_offer(listed, offer, floor, stock):
    if offer < listed:
        return offer - 5
    return listed

The listed price is $100, the floor is $80, and the buyer offers $70.

Steps:

- Read (3 min). Work out what the function returns for the example above.

- Review (4 min). Walk through the reviewer checklist from Part 3. Write three comments in the style "question plus suggestion".

- Compare (3 min). Share your top two issues with the room.

Suggested solution (check after you finish):

| # | Issue | Why it matters | Example comment |
| --- | --- | --- | --- |
| 1 | floor is never used | The function returns $65 for the $70 offer, below the $80 floor. This is the bug behind failure F-01 and it breaks NFR-03. | "The floor price is not checked. What happens at a $70 offer? Could we return no less than floor and add a test?" |
| 2 | The counter is lower than the buyer's offer | A counter below what the buyer already offered makes no sense. | "Should the counter sit between the buyer's offer and the listed price?" |
| 3 | stock is never used | AC-3 says the counter must use the available stock. | "Where is the stock count used? Could we add a test for the 3-unit case?" |
| 4 | No decision is logged | AC-2 and NFR-06 need decisions the supplier can review. | "Can we log the offer, counter, and reason so the supplier can audit it?" |
| 5 | A secret is written into the code | Keys in code leak through the repository (SEC). | "This key must not be committed. Can we load it from the environment instead?" |
| 6 | The PR says "Fixed stuff" and has no tests or story link | A reviewer cannot tell what changed or how it was checked. | "Could you link Story 2.2 and describe how you tested it?" |

Finding four of the six is a strong result. The last two show that review covers the pull request itself, not only the code.

## Part 7: Takeaway Hands-on Exercise

Your task: create a mini sprint plan for one AI-related user story, covering tasks, risks, acceptance criteria, and a Definition of Done. Work on your own, at your own pace. Plan for about 60 to 90 minutes.

Start it in class. The last 13 minutes of the live session are for steps 1 to 4 below, so you leave with a head start and can ask the instructor questions while you work. Finish the rest on your own.

### What you will produce

A one- or two-page plan for a single story. Choose one of the five stories you wrote in Week 1, or pick Story 2.1 (score leads with BANT), Story 3.1 (submit an RFQ), or Story 3.2 (check RFQ status) from the eComMART board. Do not choose Story 1.1, Story 2.2, or Story 2.3, because you have already seen them planned or practised in class.

### Steps

- Restate the story in the "As a... I want... so that..." form, and say which epic it belongs to.

- Write a Sprint Goal in one sentence.

- Write 3 to 5 acceptance criteria in Given/When/Then form. Include at least one that is measurable (a number, a threshold, or a count of test runs).

- Break the story into 4 to 8 tasks. Give each one a role tag (DEV, DATA, EVAL, QA, UX, SEC) and a size. Run the coverage test: does every criterion have a task that builds it and one that proves it?

- List dependencies and blockers you can foresee, and how you will reduce each.

- Name at least 3 risks, with one that is specific to AI behaviour, and a mitigation for each.

- List 2 or 3 expected failure cases that you would put in the failure log.

- Say where a human steps in (before, during, or after the AI acts).

- Write the Definition of Done for this story.

### Template

Copy this into your own document and fill it in.

# Mini Sprint Plan: <Story ID and title>

**Epic:** <E1, E2, or E3>   **Story points:** <size>
**Story:** As a <who>, I want <what>, so that <why>.
**Sprint Goal (one sentence):** <...>

## Acceptance criteria (Given / When / Then)
- AC-1: Given ..., when ..., then ...
- AC-2: Given ..., when ..., then ...
- AC-3 (measurable): Given ..., when ..., then ... (number or threshold)

## Tasks
| # | Task | Tag | Size | Depends on | Covers |
| --- | --- | --- | --- | --- | --- |
| 1 | ... | DEV | ... | ... | AC-1 |

## Dependencies and blockers
| Dependency | What could block us | How we reduce it |
| --- | --- | --- |

## Risks
| Risk | Likelihood (L/M/H) | Impact (L/M/H) | Mitigation |
| --- | --- | --- | --- |
| (include one AI-specific risk) | | | |

## Expected failure cases (for the failure log)
| Input | Expected | What could go wrong |
| --- | --- | --- |

## Human validation
- Before: ...
- During: ...
- After: ...

## Definition of Done
- [ ] Code reviewed and merged
- [ ] Tests written and passing
- [ ] Demoed to the Product Owner
- [ ] <add one story-specific item>

### A short example to show the format

This fragment uses Story 3.2 so you can see the level of detail expected. Your plan should be more complete, and it should be for a different story.

| Part | Example |
| --- | --- |
| Story | As a buyer, I want to check my RFQ status, so I do not have to chase suppliers. (3 pts, Epic E3) |
| Sprint Goal | A buyer can see where their RFQ stands without contacting anyone. |
| AC-1 | Given a submitted RFQ, when the buyer checks its status, then the current status is shown. |
| AC-2 (measurable) | Given 20 test requests, when status is checked, then 95% of replies arrive within 5 s. |
| Task example | [DEV] Write get_rfq_status(rfq_id), covers AC-1. |
| Task example | [QA] Test an unknown RFQ ID returns a clear message, covers AC-1. |
| AI-specific risk | The agent could invent a status for an RFQ that does not exist. Mitigation: read status only from stored data, and test with unknown IDs. |

### Self-check before you finish

| Check | What good looks like |
| --- | --- |
| Story is clear | A teammate could explain the value in one sentence |
| Criteria are testable | Each one is pass or fail, and at least one has a number |
| Tasks are small | Each can be finished in a day or two, with one owner |
| Coverage | Every criterion has a build task and a proof task |
| Dependencies visible | You named what must come first |
| AI risk named | At least one risk is about wrong, invented, or inconsistent output |
| Human in the loop | You said when a person reviews or approves |
| Definition of Done | It includes review, tests, and a demo |

### Common mistakes

- Tasks like "Do the AI part", which are too big to finish or check.

- Criteria such as "works well", which cannot be tested.

- No test tasks, because "we will test at the end".

- Risks that are only about the calendar and ignore wrong or invented output.

- Skipping the Definition of Done because "it's obvious".

Bring one question about your plan to the next session. Next week we switch to Python, and the tasks you write now will be the ones you start coding.

## Quick Reference and Glossary

### Week 2 on one page

| Topic | Remember this |
| --- | --- |
| Roles | Product Owner = what and why. Scrum Master = process. Developers = how (DEV, DATA, EVAL, QA, UX, SEC hats). |
| Shared ownership | The team owns the Sprint Goal. Accountability means fixing the process, not finding someone to blame. |
| Planning | Why (goal), what (stories), how (tasks). Velocity is a forecast, not a target. |
| Daily Scrum | 15 minutes. Progress, next 24 hours, impediments. |
| Refinement | Make stories clear, small, sized, and ready. |
| Review vs retro | Review inspects the product. Retro inspects the process. |
| Tasks | Small, one owner, one tag, clear finish. Every acceptance criterion needs a build task and a proof task. |
| Dependencies | See it, order it, reduce it, raise it. |
| Board | Backlog, To Do, In Progress, In Review, Done. WIP limit of 2 on In Progress and In Review. |
| Git flow | Branch, commit, push, pull request, review, merge. |
| AI habits | Experiment with a hypothesis. Log failures. Measure success. Keep a human in the loop. |
| Definition of Done | Code reviewed and merged. Tests written and passing. Demoed to the Product Owner. |

### Glossary of new terms

| Term | Plain meaning |
| --- | --- |
| Automation bias | The habit of trusting confident machine output without checking it |
| Backlog Refinement | Ongoing work to clarify, split, size, and prepare upcoming stories |
| Blocker / impediment | Something that is stopping work right now |
| Branch | A separate line of work in Git, so main stays stable |
| Code review | A teammate reads a change and gives feedback before it is merged |
| Commit | A saved snapshot of changes with a short message |
| Coverage test (for tasks) | Checking that every acceptance criterion has a build task and a proof task |
| Cross-functional team | A team holding all the skills needed to finish a story |
| Daily Scrum | A 15-minute daily sync to plan the next 24 hours |
| Dependency | Something needed before a piece of work can finish |
| Experiment (hypothesis) | A time-boxed try-out with a stated belief, a metric, and a deadline |
| Failure case log | A running list of wrong outputs, each with input, expected, actual, and severity |
| Guardrail | A hard limit that forces escalation to a person |
| Hard rule vs target | A hard rule must hold every time; a target accepts a stated margin |
| Human-in-the-loop | A design where a person sets limits, approves risky actions, or reviews results |
| Merge | Joining an approved branch into main |
| Merge conflict | Two changes touch the same lines, and a person decides which to keep |
| Planning poker | Estimating where everyone reveals a number at the same time |
| Pull request (PR) | A request to merge a branch, with space for review and discussion |
| Retrospective | A blameless discussion that ends in concrete improvements to the team's process |
| Shared ownership | The whole team owns the result, not just its own piece |
| Spike | Time-boxed research whose output is knowledge, not a feature |
| Sprint Review | A demo of Done work to the Product Owner and stakeholders for feedback |
| WIP limit | A cap on cards in a lane, so the team finishes before starting more |

### Looking ahead to Week 3

The tasks you planned this week now need code. In Week 3 you start Python and build the "hands" of the Seller Agent: functions that take a request, check it, and return structured data. When you write check_stock(sku) or counter_offer(...), you will already know why it exists, who depends on it, how it will be tested, and what "Done" means.